WEBSITE REDESIGN PLAN

Advanced Accounting,

Taxation & Business Services

advancedtax.com.au

Strategic redesign brief — visual direction, sitemap, content rewrite, and execution plan

Prepared by

Codepaper Technologies

Vinay — Project Lead

May 5, 2026

01 — OVERVIEW

## Executive Summary

Advanced Accounting (AATBS) has 30+ years of credibility, two Sydney offices, real accreditations (TPB, MFAA, Finsia, Elite Broker, IntelliTrain), and a service depth most boutique firms can't match — Accounting, Taxation, SMSF, Business Finance, STP, Concierge CFO, and Audit & Assurance. The current website does not reflect any of that.

This document proposes a complete redesign and rebuild of advancedtax.com.au using a Taxco-inspired premium visual direction (deep navy + burnished gold, serif headlines, structured editorial layout) blended with the conversion patterns and warmth that make Hivewise effective. The new site will be built on Next.js + Sanity for performance, SEO, and editorial control.

The single biggest problem with the current site It looks and reads like a generic Elementor template. Lorem-ipsum filler in 4+ sections, broken "0+" stat counters, generic stock testimonials, and zero team presence on the homepage. For a tax firm — where trust is the entire purchase — this actively damages credibility. The redesign solves trust first, aesthetics second.

### What this plan covers

- Diagnosis. What's wrong with the current site, page by page, with specifics.

- Visual direction. Color, typography, layout system, motion language — rooted in the Taxco premium aesthetic.

- Information architecture. Revised sitemap, navigation, and page-level structure for the new site.

- Homepage section-by-section. Every section of the new homepage: purpose, content, layout intent.

- Content rewrites. Replacement copy for every section that currently contains lorem ipsum or weak filler.

- Tech stack and CMS. Why Next.js + Sanity, what the content models look like, and why we're moving off WordPress.

- Execution plan. Phases, dependencies, what we need from the client, and what success looks like at launch.

02 — AUDIT

## What's wrong with the current site

A walk-through of the live site at advancedtax.com.au. Issues are grouped by severity — critical issues damage trust on first impression, structural issues hurt conversion and SEO, and polish issues hold the brand back from feeling premium.

### Critical — damages trust on first impression

- Lorem-ipsum filler in production. "Sed tincidunt accumsan lacus nec bibendum sapien aliquet ut suspendisse pharetra…" appears verbatim across the Services intro, FAQ section, Case Studies intro, Trouble With Finances CTA, and Latest Blog intro. For a tax firm, this signals "we never finished setting this up."

- Broken stat counters. Three counters on the homepage all read "0+" (Years of Experience, Happy Clients, Projects Completed). The "Why Choose Us" section has four progress bars (Expertise, Reputation, Knowledge, Communication) all showing 0%.

- Placeholder case studies. All three case studies — Financial Restructuring, Cash Flow & Tax, Inventory Management — use lorem-ipsum body copy and link to "#" (no destination).

- Generic testimonials. Three testimonials with stock-feeling photos ("Teddese Galvanise", "Yesmin Cadassin", "Steve Rogers") and no company names or context. Reads as templated.

- "Our Vision / Our Mission" bullet lists are Latin. Both Vision and Mission sections list bullets like "Nulla congue aliquet vulputate" and "Mauris non euismod odio donec" — Latin filler in client-facing positioning content.

### Structural — hurts conversion and SEO

- Hero CTA goes to /about-us. The primary call to action — "Discover More" — sends visitors to a content page, not a quote form or consultation booking. There is no clear next step for someone ready to buy.

- Trust signals buried. AATBS holds 5 real accreditations (TPB, MFAA, Finsia, Elite Broker, IntelliTrain) — they are tucked into the footer. Hivewise wins by putting 12+ award seals immediately under the hero.

- No team presence on homepage. Two physical offices (Parramatta + Liverpool) and a multi-decade firm — but no founder photo, no team headshots, no Tax Agent registration numbers visible. Hivewise leads with founder Hripsime Demirdjian and full team. This is the single biggest credibility gap.

- No pricing transparency. Packages page exists but is not surfaced or anchored on the homepage. Modern firms (Hivewise) bundle services into clear subscription tiers and lead with that.

- Industries page exists but is invisible from home. AATBS clearly works across multiple verticals (the /industries page proves it) but the homepage does not surface niche specialization — a major SEO and conversion lever for tax firms.

- Repeated mobile/desktop nav code. The current build outputs the entire menu twice (likely an Elementor mobile/desktop duplication), which inflates DOM size and hurts Core Web Vitals.

### Polish — keeps the brand looking templated

- Generic corporate blue + stock photography. The site is built on a default WordPress/Elementor color scheme with stock photography (cheerful business teams) that you'll find on a thousand other accountant sites.

- No memorable brand element. There is no signature visual treatment — no consistent illustration style, no editorial typography, no recurring graphic motif. Nothing for visitors to remember.

- FAQ contains lorem ipsum. Three of the six FAQ answers are filler Latin ("Nullam vehicula congue sapien…").

- Social proof scattered. Xero / MYOB / QuickBooks / BGL partner logos exist but compete with another "Elite Broker" logo in a separate section — no consistent treatment.

03 — REFERENCES

## What we're learning from each reference

The two reference sites you provided pull in different directions, and the AATBS redesign should borrow specific elements from each rather than copying either one wholesale.

### Taxco (themeforest template) — what we're taking

- Visual sophistication. Dark navy hero with gold accents, large serif headlines, generous whitespace, and a structured editorial layout. This is the premium positioning AATBS earns through 30+ years of practice but isn't currently signalling.

- Service card system. Bold icon + title + outcome-focused one-liner, arranged in a clean 3×3 grid. Replaces the current cluttered service grid.

- Animated counter band. Real numbers (years operating, clients served, lodgements completed) rendered large and confidently — same idea AATBS already has, but with real data and proper motion.

- Conversion-driven section design. Each major section ends with a clear next step. Taxco-style templates bake this in throughout the page rather than leaving it to a single hero CTA.

### Hivewise — what we're taking

- Award seals immediately under hero. Hivewise puts 12+ industry seals right after the headline, before the visitor scrolls. AATBS has the equivalent assets (TPB, MFAA, Finsia, Elite Broker, IntelliTrain) — we just need to surface them.

- Founder + team section with real photos. Hripsime Demirdjian's photo and "Founded in 2023 by Chartered Accountant…" copy is what makes Hivewise feel personal. AATBS needs the same — even 3–4 senior team headshots with credentials would change the whole feel.

- Subscription packaging. Hivewise wraps services into a "simple and personalised subscription package, so you'll never be uncertain about fees again." AATBS already has a Packages page — we elevate it to a homepage anchor.

- 3-step process visualization. Get in Touch → Meet → Sign-On. AATBS has the same idea (Consultation → Choose a Package → Get Your Service) but renders it weakly. Hivewise's version is cleaner and we'll use the same structural pattern.

### Where the two references differ — and our call

Taxco is premium and corporate. Hivewise is warm and personal. AATBS sits in the middle: a multi-decade boutique firm that should feel premium and credible without feeling cold. The redesign uses Taxco's structural language (dark hero, serif headlines, gold accents, premium spacing) and Hivewise's human touches (founder voice, team photos, transparent process, prominent awards) — not one or the other.

04 — VISUAL SYSTEM

## Visual direction

### Color palette

A confident, restrained palette built around deep navy as the primary brand color and burnished gold as the only accent. Off-white backgrounds, generous whitespace, and a single warm cream tone for callout sections.

|  | Deep Navy | #0F1F2E | Primary brand color. Hero, footer, dark sections, CTA blocks. |
| --- | --- | --- | --- |
|  | Navy Mid | #13283D | Hover states, secondary headings, navigation backgrounds. |
|  | Burnished Gold | #C9A961 | Accent. CTAs, eyebrows, dividers, icon outlines, key statistics. |
|  | Gold Dark | #8C7440 | Hover state for gold elements. Used sparingly. |
|  | Cream | #F7F4ED | Warm callout backgrounds. Quote blocks. Replaces stark white where warmth helps. |
|  | Ink | #1A1A1A | Headings on light backgrounds. Body in high-contrast contexts. |
|  | Muted | #6B7280 | Captions, eyebrow labels, secondary metadata. |

### Typography

Serif display + clean sans body. Two-typeface system, tight type scale.

- Display (headlines, hero, section H2s): Fraunces or Canela. Variable serif with optical sizing — gives editorial weight. Fallback: Playfair Display (Google Font, free).

- Body (paragraphs, navigation, UI): Inter or Geist Sans. Clean, neutral, excellent at small sizes. Fallback: system-ui.

- Numerals (stats, prices, phone): Tabular figures from the body face — keeps stats aligned and legible.

### Type scale

| Token | Size / Line | Use |
| --- | --- | --- |
| Display XL | 72 / 76 | Hero headline only |
| Display L | 56 / 60 | Page H1 |
| Display M | 40 / 48 | Section H2 |
| Display S | 28 / 36 | Subsection H3 |
| Body L | 20 / 32 | Hero subhead, important paragraphs |
| Body M | 16 / 28 | Default body, paragraphs |
| Body S | 14 / 22 | Captions, metadata, footer |
| Eyebrow | 12 / 16, +0.1em tracking, uppercase | Section labels above H2s |

### Layout & grid

- 12-column grid, 1280px max content width, 32px gutter. Generous side padding on desktop (96px+) — premium feel comes from whitespace, not density.

- Section rhythm: 120–160px vertical padding between sections on desktop. Half that on mobile. Consistent rhythm makes the page feel composed.

- Asymmetric sections: Avoid too many full-width centered sections in a row. Alternate left-aligned, right-aligned, full-width dark, and centered editorial blocks to give the page texture.

### Motion language

- Restrained. No carousel auto-rotation, no parallax, no full-page transitions. We're a tax firm, not a tech startup.

- Reveal on scroll — short. Section content fades up 16px over 400ms as it enters the viewport. Once. Not on every scroll.

- Counters animate once. Stats roll up to their final value when the band first enters the viewport. Holds the value after.

- Hover micro-interactions. Service cards lift 4px and reveal a thin gold underline on hover. Buttons shift background color — no animations beyond that.

### Imagery direction

- Real photography, no stock. The Parramatta and Liverpool offices, the actual team, real client meetings (with consent). Even an iPhone-quality shot of the real space beats Shutterstock.

- Editorial portraits. Founder/principal photo on About page styled like a magazine portrait — neutral background, confident framing, color-graded warm.

- Document and detail shots. Close-ups of working materials — pen on financial statements, dual monitors with Xero/MYOB, a steady hand on a calculator. Anchors the firm in real practice.

- Subtle texture overlay. On hero and dark sections, a very low-opacity (3–5%) paper-grain or noise texture — pulls the dark navy away from feeling flat.

### Iconography

Single line-weight, 1.5px stroke, rounded caps. Lucide or Phosphor icon set. Each service gets one purpose-chosen icon — never more than two icons in a single layout block. No filled icons, no multi-color icons.

05 — INFORMATION ARCHITECTURE

## Sitemap & navigation

The current site has 9 top-level menu items, including a duplicated mobile menu, plus several pages buried under About. The redesign consolidates to a 6-item primary navigation with services and resources opening as mega-menus.

### Primary navigation (revised)

| Nav Item | Type | Contains |
| --- | --- | --- |
| Services | Mega-menu | All 9 service pages grouped: Compliance (Accounting, Tax, BAS, Bookkeeping, Payroll), Strategic (Advisory, CFO, Year-End), Specialist (SMSF, Audit & Assurance) |
| Industries | Mega-menu | Industries served: Construction, Healthcare, Hospitality, Property, Professional Services, etc. (sourced from existing /industries page) |
| About | Dropdown | Our Story, Team, Why Choose Us, Accreditations, Two Offices |
| Resources | Dropdown | Tax Tips (blog), Forms & Checklists, FAQ, Calculators (future) |
| Pricing | Direct link | Packages page, repositioned and rewritten |
| Contact | Direct link | Contact page with both office locations and inline booking |

### Secondary nav (header strip above primary)

- Phone (click to call): 02 9734 0777

- Office locations: Parramatta · Liverpool

- Client portal link: for existing clients (placeholder until portal is built)

- Primary CTA: "Book a free consultation" — gold button, persistent across the site

### Full sitemap

| Tier | URL | Purpose |
| --- | --- | --- |
| L1 | / | Homepage — full marketing narrative |
| L1 | /about | Story, mission, accreditations |
| L2 | /about/team | Team page with bios, credentials, Tax Agent numbers |
| L2 | /about/why-choose-us | Differentiators, methodology |
| L2 | /about/offices | Parramatta + Liverpool with maps, hours, photos |
| L1 | /services | Services overview hub |
| L2 | /services/accounting | Service detail page |
| L2 | /services/tax-saving | Service detail page |
| L2 | /services/bas-returns | Service detail page |
| L2 | /services/business-advisory | Service detail page |
| L2 | /services/year-end | Service detail page |
| L2 | /services/payroll-stp | Service detail page |
| L2 | /services/bookkeeping | Service detail page |
| L2 | /services/concierge-cfo | Service detail page |
| L2 | /services/audit-assurance | Service detail page |
| L2 | /services/smsf | Service detail page (currently lives elsewhere — promote) |
| L1 | /industries | Industries hub |
| L2 | /industries/[vertical] | Per-industry detail pages (8–12) |
| L1 | /pricing | Packages, redesigned |
| L1 | /resources | Resource hub |
| L2 | /resources/tax-tips | Blog index |
| L3 | /resources/tax-tips/[slug] | Individual posts |
| L2 | /resources/forms | Client forms (existing) |
| L2 | /resources/faq | FAQ page |
| L1 | /contact | Contact + booking form + maps |
| L1 | /legal/privacy | Privacy policy |
| L1 | /legal/terms | Terms of business |

06 — HOMEPAGE

## Homepage, section by section

Every section of the new homepage, in order. Each entry covers what the section is, what it accomplishes, and what content it contains. The full content rewrites for each section are in Section 07 — this is the structural blueprint.

01  Top utility bar (slim)

Purpose. Persistent trust signals before visitor even reads the hero.

Content. Phone (02 9734 0777, click-to-call) · Parramatta & Liverpool offices · "Registered Tax Agent · TPB / MFAA / Finsia" · Client portal link

02  Header & primary navigation

Purpose. 6-item navigation as defined in the sitemap. Logo left, nav center, gold CTA right.

Content. Logo (rebuild current logomark in white on navy + a dark version on light backgrounds). Primary CTA: "Book a free consultation".

03  Hero section

Purpose. Establishes premium positioning, names the service spine, drives the visitor to a single primary action.

Content. Dark navy background. Eyebrow "SYDNEY · SINCE [year]". Serif headline (Display XL). One-line subhead naming the service spine. Two CTAs: gold primary "Book a free consultation", outline secondary "Explore our services". Right side: real photo of the team or office (replacing stock imagery).

04  Trust strip — accreditations

Purpose. Establishes regulatory credibility immediately. The Hivewise pattern, applied to AATBS's real accreditations.

Content. Single horizontal row of greyscale logos: Tax Practitioners Board (TPB), MFAA, Finsia, Elite Broker, IntelliTrain. Tagline: "Registered, accredited, and trusted across NSW since [year]."

05  Stats band

Purpose. Replaces the broken "0+" counters with real numbers. Big, confident, animated once on scroll.

Content. Four stats horizontally: Years operating · Active clients · Tax returns lodged annually · Sydney offices. All numbers must come from the client (placeholder data is not acceptable here).

06  Services grid

Purpose. All 9 services in a clean 3×3 grid. Each card communicates an outcome, not a feature.

Content. Card structure: line icon + service name + one-line outcome + "Learn more →" link. Subtle gold underline on hover, 4px lift. Replaces the cluttered current implementation.

07  Founder / firm story (Hivewise pattern)

Purpose. Puts a human face on AATBS. Closes the team-presence gap.

Content. Two-column. Left: founder/principal portrait (real photo, editorially styled). Right: short founder voice paragraph + signature + credentials line ("Registered Tax Agent · CA/CPA · Member: TPB, MFAA"). Anchored quote: a single confident sentence about the firm's philosophy.

08  Why AATBS — three pillars

Purpose. Differentiation. Three reasons to choose us, expressed as outcomes for the client.

Content. Three columns. Suggested pillars: (1) Two Sydney offices for in-person service — Parramatta & Liverpool. (2) Boutique firm with CFO-grade advisory bandwidth. (3) Software-agnostic — Xero, MYOB, QuickBooks, BGL partners. Each with a one-line headline, a 2-sentence body, and a small line icon.

09  Process — 3 steps

Purpose. Lowers the activation barrier. Shows how easy it is to start.

Content. Horizontal timeline. Three steps: (1) Free consultation — we listen. (2) Tailored package — we propose, you approve. (3) Ongoing partnership — we deliver. Real copy, no marketing fluff.

10  Industries served

Purpose. Surfaces niche specialization on the homepage. Currently buried on /industries.

Content. Either a 4×2 grid of industry cards (each with an icon + name + 1-line context) or a tag-cloud chip layout. Links to /industries/[vertical] pages. Examples: Construction, Healthcare, Hospitality, Property, Professional Services, Manufacturing, Retail, Tech & Startups.

11  Software partners

Purpose. Tools we work with. Reassurance for prospects already using a system.

Content. Greyscale row: Xero, MYOB, QuickBooks, BGL. Single line above: "We work natively in the tools you already use." Each logo links to the corresponding service flow if relevant.

12  Testimonials — real, attributed

Purpose. Replaces the generic-feeling current testimonials with substantive social proof.

Content. Three quotes. Each: pull-quote in serif, 2–3 sentences. Attributed to real client name + business + location. If the client can provide one video testimonial, lead with it. (Action item for client — see Section 09.)

13  Pricing teaser

Purpose. Surfaces the Packages page on the homepage. Hivewise's subscription transparency move.

Content. Three-tier teaser: Starter / Growth / Concierge (or whatever the existing packages are named). Show only headline + key inclusion + price-from. "See full pricing →" link to /pricing.

14  Resources / blog teaser

Purpose. SEO + thought leadership. The recent SMSF, year-end, and STP posts are real assets — surface them.

Content. Three latest posts. Card: thumbnail + date + category tag + title + 1-line excerpt. "View all tax tips →" link.

15  FAQ

Purpose. Reduces friction for prospects in research mode. Keeps them on the page longer (good for SEO and conversion).

Content. 8–10 questions in an accordion. Drop the lorem-ipsum answers entirely. Suggested questions: tax return deadlines, agent extension benefits, MyGov + tax agent workflow, BAS frequency, SMSF compliance, business structure choice, switching from another accountant, fee structure.

16  Final CTA section

Purpose. The primary conversion moment. Full-width, dark, single ask.

Content. Full-width navy background. Headline: "Ready to talk?" One-line subhead. Two equal-weight CTAs: "Book a free consultation" (primary, gold) and "Call 02 9734 0777" (outline).

17  Footer

Purpose. Persistent reference. Comprehensive but visually calm.

Content. 4-column on desktop: Logo + tagline + socials. Quick links. Services list. Both office addresses with embedded mini-map and hours. Below: Accreditation logos row. Bottom: copyright + Liability Limited disclaimer + privacy/terms links.

07 — CONTENT

## Content rewrites

Replacement copy for the sections of the current homepage that contain lorem ipsum, weak filler, or generic marketing language. These are draft directions — final copy will be refined with the client during build, but this gives Vishal what he needs to quote and gives us a clear writing brief.

### Hero

Eyebrow SYDNEY · TRUSTED ACCOUNTANTS SINCE [YEAR]

Headline Sydney's accounting partner for businesses that want more than a tax return.

Subhead Accounting, taxation, SMSF, business finance, and CFO-grade advisory — delivered from our Parramatta and Liverpool offices by registered tax agents who actually know your business.

Primary CTA Book a free consultation

Secondary CTA Explore our services

### Trust strip tagline

Replacement Registered, accredited, and trusted across NSW. Tax Practitioners Board · MFAA · Finsia · Elite Broker · IntelliTrain.

### Stats band

Replace the four broken "0+" counters with real, defensible numbers. We need the client to provide actual figures. Suggested labels:

- Years serving NSW businesses

- Active clients across Sydney

- Tax returns lodged annually

- Sydney offices — Parramatta & Liverpool

### Services intro

Replaces the lorem-ipsum block Compliance, advisory, and growth — under one boutique roof. Whether you need someone to handle your BAS on time, a strategic CFO bandwidth without the headcount, or a specialist who knows SMSF compliance inside out, we deliver it without the corporate distance of a Big Four firm.

### Why AATBS — three pillars (replacement copy)

#### Pillar 1 — Two Sydney offices, in-person when you want it

Tax is personal. We meet you in Parramatta or Liverpool — not over a chatbot. For everything else, we work the way modern firms do: secure portals, video calls, and digital signing.

#### Pillar 2 — Boutique firm, CFO-grade depth

You get a small-firm relationship and the analytical bandwidth of a much larger practice. Our Concierge CFO service gives growing businesses the financial leadership they're not yet ready to hire full-time.

#### Pillar 3 — Software-agnostic

We work natively in Xero, MYOB, QuickBooks, and BGL Simple Fund. We meet you in the system you've already chosen — no forced migrations, no platform politics.

### Process — 3 steps (replacement copy)

#### 01 — Free consultation

A 30-minute call or in-person meeting at either office. We listen, we ask, we figure out whether we're the right fit. If we're not, we'll say so and point you to someone who is.

#### 02 — Tailored proposal

We build a package around your actual needs — not a one-size-fits-all bundle. Clear scope, clear pricing, no surprises at the end of the year.

#### 03 — Ongoing partnership

Once we sign on, you have a named contact, defined response times, and a quarterly check-in baked into the relationship. We don't disappear after lodgement.

### Final CTA section

Headline Ready to talk?

Subhead Tell us about your business in a free 30-minute consultation. No commitment, no sales pitch — just a clear answer on whether we're the right fit.

### Sections to rewrite — flagged for client input

- Testimonials. Need 3 real client quotes with consent: name, business name, NSW location. Ideally one short video.

- Vision / Mission bullets. Currently Latin filler. Need 4 real bullets per box from the founder/principal.

- Case studies. Currently placeholder. Either remove the section, or commission 2–3 anonymized client wins (problem → approach → outcome) for the redesign.

- FAQ. Half are real, half are lorem ipsum. Need real answers to: business tax filing process, international tax planning, structure choice, switching accountants, fee transparency.

08 — TECH

## Tech stack & CMS

Moving from WordPress + Elementor to a modern stack solves multiple problems at once: performance, SEO, design control, content modeling, and long-term maintainability.

### Why we're moving off WordPress

- Performance. Elementor outputs heavy CSS/JS, duplicated DOM (the current site renders the entire navigation twice), and lazy-loads everything. Core Web Vitals are a problem.

- Design constraint. Premium typography and motion language are difficult to execute consistently inside an Elementor-themed site. We end up fighting the framework.

- Content model rigidity. Service pages, industry pages, and team bios all need consistent structured content. WordPress + Elementor lets editors break the design on every save.

- Plugin sprawl. Maintaining a tax firm's site on WordPress means ongoing security patches, plugin compatibility issues, and unexpected breakage on Elementor or PHP updates.

### Why Next.js + Sanity

- Next.js (App Router, React Server Components). Static-by-default, fast as hell, perfect SEO, built-in image optimization, easy edge deploys via Vercel. Industry standard for marketing sites that need to feel premium.

- Sanity for CMS. Structured content, real-time preview, custom fields tailored to AATBS's content shape (services, industries, team, posts, accreditations), version history, and a clean editor UI Cathy/the team can actually use without breaking the design.

- Vercel hosting. Edge CDN, automatic preview deployments per branch (huge for client review), uptime guarantee, and zero ops overhead for Codepaper.

- Migration story. Existing WordPress posts (SMSF Compliance Checklist, Year-End Statements, STP Compliance Guide) export cleanly via WP REST API → script-import to Sanity. Permalinks preserved with redirects.

### Sanity content models — high level

| Schema | Purpose | Key fields |
| --- | --- | --- |
| Service | Each of the 9 service pages | Title, slug, hero copy, body sections, related services, FAQ, CTA |
| Industry | Industry vertical pages | Title, slug, intro, common needs, relevant services, case study |
| Team Member | Senior staff bios | Name, photo, role, credentials, Tax Agent number, bio, LinkedIn |
| Post | Tax tips / blog | Title, slug, hero image, body (Portable Text), author ref, category, publish date |
| Testimonial | Client quotes | Quote, name, business, location, optional video URL, consent flag |
| Office | Parramatta + Liverpool | Name, address, hours, photo, embedded map coords |
| Accreditation | TPB / MFAA / etc. | Name, logo, link, display order |
| FAQ | Reusable Q&As | Question, answer (Portable Text), category, display order |
| Site Settings | Singleton — global config | Logo, phone, primary CTA target, footer copy, social links |

### Performance & SEO targets at launch

- Lighthouse Performance: ≥ 95 on desktop, ≥ 90 on mobile.

- Core Web Vitals: LCP < 2.0s, CLS < 0.05, INP < 200ms.

- SEO: Server-rendered pages, structured data (LocalBusiness, Accountant, FAQPage, Article), automatic sitemap, automatic OG image generation per page.

- Accessibility: WCAG 2.1 AA. Real keyboard navigation, real focus states, real alt text — non-negotiable for a registered firm.

09 — CLIENT INPUTS

## What we need from the client

This is the gating list. Build can start once these are in. Items marked critical must come in before we lock content; items marked nice-to-have can land during build.

### Critical — needed before content lock

- Real numbers for the stats band. Years operating, active clients, tax returns lodged annually. Without these the section can't ship.

- Founder/principal photo. Editorial-quality headshot for the homepage founder section and the Team page.

- Senior team photos + bios. At least 3–5 senior staff. Name, role, credentials (CA/CPA/Tax Agent number), short bio, LinkedIn URL.

- 3 real client testimonials. Name, business, NSW location, written consent. One video preferred.

- Accreditation high-res logos. TPB, MFAA, Finsia, Elite Broker, IntelliTrain — vector or high-resolution PNG.

- Vision + Mission real bullet copy. 4 bullets per box, in the founder's voice.

- Two office photos. Parramatta + Liverpool exterior and interior — even iPhone-quality is fine if professionally shot is not on the table.

### Highly recommended

- Industry vertical priority list. Which 6–8 industries should we feature? AATBS clearly serves more — we want the client's view on which to lead with.

- Pricing structure decision. Are the existing packages still current? Do we want named tiers (Starter / Growth / Concierge) or service-by-service?

- Existing client logos. If 3–5 recognizable client businesses agree to be displayed, that's a major credibility signal.

### Nice to have during build

- Tax Agent registration number. For the footer + team bios — required by TPB anyway.

- Calendly or SavvyCal account. If the client wants live booking integrated into the consultation CTA.

- Google Business Profile login. To pull genuine review snippets onto the site.

- Two anonymized case studies. Even one-paragraph each — replaces the placeholder case studies properly.

10 — EXECUTION

## Execution plan

End-to-end build broken into 5 phases. Indicative timeline assumes client inputs land on schedule — content collection is consistently the bottleneck on builds like this.

### Phase 1 — Discovery & content collection

| Item | Owner | Output |
| --- | --- | --- |
| Kickoff workshop | Vinay + client | Confirmed brand voice, sitemap, success metrics |
| Content audit | Vinay | List of every existing page + decision: keep / rewrite / drop |
| Asset collection | Client | Photos, logos, accreditations, real stats |
| Content writing | Vinay (with client review) | Final homepage + all 9 service page copy decks |

### Phase 2 — Design

| Item | Owner | Output |
| --- | --- | --- |
| Style tile | Designer | Color, typography, motion samples — 1 round of revisions |
| Homepage hi-fi | Designer | Desktop + mobile homepage in Figma |
| Service page template | Designer | Single service page detail (applies to all 9) |
| Industry page template | Designer | Single industry page detail |
| About + Team + Pricing + Contact | Designer | Each remaining template at hi-fi |

### Phase 3 — Build

| Item | Owner | Output |
| --- | --- | --- |
| Project scaffold | Umang | Next.js + Sanity + Tailwind + design tokens wired |
| Sanity schemas + Studio | Umang | All content models defined and a working CMS for the client |
| Component library | Umang | Reusable building blocks: hero, service card, stat band, testimonial, etc. |
| Page builds | Umang | Homepage, service pages, industry pages, about, team, pricing, contact, blog |
| Content migration | Vinay + Umang | Existing blog posts imported to Sanity with redirects from old URLs |

### Phase 4 — QA, SEO, launch

| Item | Owner | Output |
| --- | --- | --- |
| Cross-browser & device QA | Umang | Chrome / Safari / Firefox · iOS / Android · all major breakpoints |
| Accessibility audit | Umang | axe-core pass + manual keyboard test + screen reader spot-check |
| SEO + structured data | Vinay | Sitemap submitted, schema validated, redirects from old URLs verified |
| Analytics & tracking | Vinay | GA4 + GTM + GSC connected, conversion events defined |
| DNS cutover & launch | Vinay | Same playbook as Briarcliff Motel — zero-downtime cutover |
| Post-launch monitoring | Vinay | First 7 days: GSC indexing, ranking watch, error monitoring |

### Phase 5 — Handover & training

- Sanity Studio walkthrough. Recorded video + 1-hour live session with the client team. Editing services, posting blog articles, updating team bios.

- Documentation. Living doc covering content models, common edits, image dimensions, and what not to touch.

- 30-day support window. Bundled into the build. Bug fixes, small content tweaks, training top-ups.

11 — SIDE-BY-SIDE

## Current site vs. the redesign

The summary view — what changes, in plain language.

| Current site | Redesigned site |
| --- | --- |
| Built on WordPress + Elementor with stock template aesthetic. | Built on Next.js + Sanity with a custom Taxco-inspired premium design system. |
| Lorem-ipsum filler in 4+ homepage sections. | All copy rewritten in the firm's voice. Zero placeholder text at launch. |
| Stat counters all read "0+". Progress bars show 0%. | Real, defensible numbers from the client, animated once on scroll. |
| Hero CTA goes to /about-us — no clear next step. | Hero leads to a free consultation booking. Single, strong conversion path. |
| Accreditations buried in the footer. | TPB / MFAA / Finsia / Elite Broker / IntelliTrain in a trust strip immediately under the hero. |
| No team or founder presence on the homepage. | Founder section with editorial portrait + senior team headshots and credentials. |
| Generic, unattributed testimonials. | Real, named client testimonials with business and location. Optional video lead. |
| Pricing buried; packages hard to find. | Three-tier pricing teaser on the homepage with a link to a redesigned /pricing page. |
| Industries served on a separate page only. | Industry grid surfaced on the homepage with links to per-industry detail pages. |
| Generic corporate blue + stock photography. | Deep navy + burnished gold palette. Real photography of the firm and team. |
| Lighthouse performance unknown, likely 60–75 due to Elementor weight. | Lighthouse ≥ 95 desktop, ≥ 90 mobile. Core Web Vitals green across the board. |
| Editing the site means editing in Elementor — high risk of breaking the design. | Editing happens in Sanity Studio with structured fields. Designers protect the design; editors edit content. |

12 — NEXT STEPS

## Recommended next steps

- Vinay shares this plan with the client (Cathy / AATBS principal).

- Codepaper follows up with a fixed-scope quote (separate document — Vishal to price the build phase based on this plan).

- Client kicks off the asset and content collection (Phase 1 inputs from Section 09).

- Design phase begins once the kickoff workshop is complete and the brand voice is locked.

- Build, QA, and launch follow per Section 10 — indicative end-to-end timeline of 6–10 weeks depending on client responsiveness.

A note on this plan This is the strategic plan, not the proposal. The proposal will quantify scope, timeline, and price for the client to sign. The plan exists so that the proposal — and the build that follows — has a clear, defensible foundation that everyone is referencing the same way.

Codepaper Technologies   ·   Strategic redesign brief   ·   advancedtax.com.au